Development Log

Contents

# Links
GitHub: https://github.com/EllenBritton-LeBihan/COMP3000-Computing-Project
Trello: https://trello.com/b/rmv0AVoK/phishnet

MVP Success Criteria – To be completed by Christmas Break.
- Successfully classify incoming emails into categories (regular, phishing, spam) with reasonable accuracy.
- Flag potentially suspicious emails based on model predictions.
- Enable visualisation of flagged emails in the MailHog web UI for easy review and analysis.

# Semester 1
## Sprint 0:
1. Initial research on project:
  1. Researched papers surrounding the key words “Cyber Security with Machine Learning”, “Machine learning and phishing detection”, “Phishing detection and Cyber security”, etc, to build a picture of what level this topic is currently at to help determine the feasibility of my proposed project. Many papers on the topic were found researching the concept of using Cyber security and Machine learning to help prevent phishing, however the majority of this research is aimed towards phishing URLs as opposed to specifically email phishing prevention. Furthermore, the prevention type never involved a contextual approach within the user emails to prevent phishing attacks. (Areej Alhogail, 2021; Burbela, 2023; Fatima Salahdine, 2022).
  2. Decision to make on how to create an environment for testing the email systems and to train the Machine learning model in. Therefore, further research was done on using APIs as an email testing tool. After comparing different tools, criteria were that they were open source, simplistic and supported at least SMTP. GreenMail appeared to fit the criteria well, so I began by using this. However later it proved to cause initial issues setting up in Sprint 1, so decided to switch testing tools and use MailHog (Further discussed in Sprint 1).
  3. GitHub initiation.
  4. Trello setup
  5. IDE setup, using Visual Studio Code.
2. Write up of project initiation
  1. Parallel to this stage of information gathering, I worked on putting together the Project Initiation document for the October 25th Submission. This entailed project management, (i.e. sprint timelines and scheduling using Gantt chart), the project vision, functional and non-functional requirements and a project risk assessment which will be reviewed again before starting the 2nd semester.
## Sprint 1
1. Implementation of the GreenMail API for Initial email server setup.
  1. After setting up and using GreenMail for the initial server and tests sending and receiving emails, I decided to switch to a different email tool since GreenMail is Java-based and better suited for Java projects. As I’m using Python for this project, especially for the machine learning components, I wanted a tool that’s more compatible with Python for smoother development.
  2. Part of sprint 1 was delayed due to illness. Therefore, tasks due to be done by Sprint 1 were moved into Sprint 2.

Shown in this screenshot, is the
## Sprint 2
Goal: Set up local email env and create foundational db structure to store email data for testing and model training
Start mail hog server
~docker run -d -p 1025:1025 -p 8025:8025 mailhog/mailhog
~flask run

In address bar, type:
http://127.0.0.1:5000/send_email

To trigger send_email route in flask app.py

Go to:
http://localhost:8025

To see the test email sent.

MailHog API Usage:

Get all emails:
GET http://localhost:8025/api/v2/messages

Get a specific email:
GET http://localhost:8025/api/v2/messages/<id>

Delete all emails:
DELETE http://localhost:8025/api/v2/messages

Setup SMTP server using smtplib and Flask_mail and MailHog for testing purposes.

Testing basic email setup with Mail Hog, Docker and Python script using Flask lib

At http://localhost:1025

At http://localhost:8025

In app.py

Setup database:
I split up the emails into categories:

This is in preparation for training of the ML model so that it can differentiate basic differences between regular spam, or phishing emails.

This populates the database into random categories.

Create a flask route to /send_random_email to send an email randomly from the generated database and view it in MailHog.
In order to do this, I had to create a new route in app.py:

After

Test was successfully completed.

T10 -- Defining a flow of conversation and scenarios a user might have with different contacts.
AIM: identify realistic scenarios and contact types to show different conversation flows exchanges of emails.
PURPOSE: to create natural like interactions for ML model to learn typical patterns and detect anomalies.
Common contacts	Description
Family & Friends	Informal, frequent contact, shorter emails.
Colleagues & work	Formal, professional language, attachments, subject focused exchanges.
Service providers	Transactional, concise, can contain clickable links, official language tone.
Phishing scenarios	Mimic trusted contacts but include malicious intent and suspicious elements (urgent language, links to fake sites).

Scenarios for common contacts:
- Regular conversations will have simple exchanges, updates on plans or work updates etc.
- Phishing attempts, entail more urgent messages and unusual requests, fake links.
- Spam are more generic, impersonal language used and often are promotional or unrelated offers.
Python for conversational flow.
Init faker for generating random names, mails, sentences and paragraphs
Define contact and scenario to match each conversation type.
Generate multiple emails in sequence for each contact type to simulate a natural toing and froing of conversation.
All tests pass for conversational flow.

Updated File structure:
root/src
emails.db	#SQLite DB file,
emails.py	#Main script to create, generate and insert emails into the database.
email_templates.py	#Contains template funcs for different types of emails
tests/
- Unit_tests
  - Unit_TC00X.py
- Instrument_tests
  - Instrument_TC00X
- Manual
  - Test_email_templates.py	#tests for each specific email template in email_templates.py
  - Test_emails.py	# tests for db setup, generic email generation and insertion of emails into the db

## Sprint 3

Tests TC_002.x to TC_003 complete. Focus on making the emails more “realistic” in terms of making sense in sentences and creating dynamic links between sender/recipient and who the name in the salutation and whose name is the sender and signature, aswell as linking the subject title to the category type. I have run into issues with faker, and SQLviewer delaying me by 2 days, I was unable to figure out why I could not view my changes in the templates I created despite code changes and alterations, however this turned out to purely be an issue with the way I had configured my sql script. This was solved by messing around with some code lines and simply freeing the memory and closing the connection after shutting down the Database. Updates will be as shown on the Gantt Chart. Due to the 5-day delay from illness, I had to push more tasks from sprint 2 into sprint 3 which have now also been delayed, however getting back on track should be straightforward from here on as I have the T10 and T10.1 running smoothly. I also have scheduled buffer time into my project, as we have a 5 week break from other modules over Christmas which I will use to continue working on any backlogged tasks or future tasks to ensure in the event of any further delays it will not cause a problem to the timeline.

Some key changes applied to the email_templates code to make the emails more realistic, were:
-	mapping email- to – name, by creating a “sender_email_name_map” and “recipient_email_name_map” a clean way of associating emails with corresponding names dynamically can be developed.
- Using a while loop to make sure the sender and recipient are always different.
- Separate categories so subject lines are drawn from their respective category for clarity.
The changes were successful, some example outputs shown here:

TC_002.6 as described and logged in the test log and test log sheet passed.
Trying the connection between app.py and the database:

Successful attempt. Had to modify the app.py for this to work.
Email returns dynamic names and email addresses which are coherent with sender/receiver. Category is not shown.

The next step is T11

First step is to augment the dataset of emails that is currently setup.
Goal: To expand the dataset to be more representative and varied, will be generating new synthetic emails based on the existing templates with variations.
Step two is to categorise and label the emails into different groups based on their content, there are already three categories (family_friends, work, and phishing). Now these must be assigned either manually or via an algorithmic classification (using ML) to assign categories to new emails.

Step 1: Enhancing the synthetic email dataset.
Generate more emails with modifications, randomise subject lines/sender/recipient names to make dataset more diverse.
Here I have added more body templates, later more first_names and subject data can be added but for now the amount is sufficient for testing purposes.

In the next stages of enhancing the dataset before the ML model is to be trained for identifying the difference between phishing and regular emails. This first step requires the features of the phishing problem to be defined and classified:
1. Content based features:
  1. URLs and Links
  2. Presence of IP links
  3. Multiple links
  4. Attachments
  5. Urgent or action-oriented content.
  6. Log-in requests
2. Metadata features:
  1. Discrepancy between display name and email address.
  2. Spoofed email addresses (e.g. rnicrosoft.com instead of microsoft.com)
  3. Reply-To address (illegitimate emails may redirect replies to a different or unrelated domain).
  4. Header features, missing or incorrect headers (e.g. DKIM or SPF records)
  5. Sending server (sent from free email providers opposed to organisational servers)
3. Contextual and behavioural features:
  1. Unexpected context.
  2. Unsolicited or Cold emails.
  3. Time of sending (odd hours for senders region)
  4. Mass mailing patterns.
4. Linguistic features
  1. Grammar/Spelling errors
  2. Overly generic use of language.
  3. Unusual tone
  4. Inconsistency in branding (Fonts, logos formatting that don’t align with official brand.)
5. Visual/Design features:
  1. Logo quality (pixelated/outdated)
  2. Email design (bad spacing and alignment)
  3. Embedded images (clickable images leading to suspicious websites.
6. Behavioural/contextual data (Target goal of project to enhance this feature)
  1. Unusual sender behaviour
  2. Frequency of contact.

There are most probably more features to consider but these will be the main 6 points I will focus on during the training of the model. To be able to accurately implement training, enhancing the dataset further is required to better flag any phishing features. In phishing_template.py the following updates will be included:
1. Mismatched display names/email domains
2. Suspicious links
3. Attachments
4. Contextual anomalies

Some changes to the phishing_template
Considerations:
Add more variability and sample size, introduce some random noise such as typos and spacing issues to emulate real world data.

This is the output:

Automatic Categorization: T11
Keyword based categorisation, basing categorisation on certain keywords and phrases in the subject and body of the email.
Keyword association with categories.
“meeting”, “deadline”, “project” = work
“Bank account”, “verify”, “suspicious”, “urgent” = phishing
(be careful about false positives, especially when linking the word bank account with phishing)

Change to file structure as “things” started to become more complex with the email templates and email generation.

Previous structure:
Arranged in no particular way.
To:
src/
+--database
+-- db_utils.py
+--schema.py
+--flask
+-- app.py
+--scripts
+--conversation_generator.py
+--generate_emails.py
+--templates
+--email_templates.py
+--tests
+--manual tests
+--instrument tests
+--unit tests

However I had to do some research around import module errors, and ensure that I used absolute paths to reference different scripts from one to another
## Sprint 4
# Semester 2

## Sprint 5
## Sprint 6
## Sprint 7
## Sprint 8
## Sprint 9
## Sprint 10
# References

Areej Alhogail, A. A. (2021) Applying machine learning and natural language processing to detect phishing email. Saudi Arabia: Information Systems Department, College of Computer and Information Sciences, King Saud University, Saudi Arabia. Available at: https://www.sciencedirect.com/science/article/abs/pii/S0167404821002388#:~:text=The%20classifier%20was%20tested%20in,false%2Dpositive%20rate%20of%200.015. (Accessed: 04/10/24).

Burbela, K. (2023) Model of detection of phishing URLs
based on machine learning. Karlskrona, Sweden: Faculty of Computing, Blekinge Institute of Technologyy. 40 pp. Available at: https://www.diva-portal.org/smash/get/diva2:1773760/FULLTEXT02 (Accessed: 04/10/24).

Fatima Salahdine, Z. E. M., Naima Kaabouch (2022) Phishing Attacks Detection
A Machine Learning-Based Approach. North Dakota Grand Forks: 1
School of Electrical Engineering & Computer Sciences, University of North Dakota
Grand Forks, ND-58203, USA, Department of Electrical and Computer Engineering, the University of North Carolina at Charlotte,
Charlotte, NC-28223, USA. 6 pp. Available at: https://arxiv.org/pdf/2201.10752 (Accessed: 04/10/24).