Development Log

Contents

# Links
GitHub: https://github.com/EllenBritton-LeBihan/COMP3000-Computing-Project
Trello: https://trello.com/b/rmv0AVoK/phishnet

MVP Success Criteria – To be completed by Christmas Break.
- Successfully classify incoming emails into categories (regular, phishing, spam) with reasonable accuracy.
- Flag potentially suspicious emails based on model predictions.
- Enable visualisation of flagged emails in the MailHog web UI for easy review and analysis.

# Semester 1
## Sprint 0:
1. Initial research on project:
  1. Researched papers surrounding the key words “Cyber Security with Machine Learning”, “Machine learning and phishing detection”, “Phishing detection and Cyber security”, etc, to build a picture of what level this topic is currently at to help determine the feasibility of my proposed project. Many papers on the topic were found researching the concept of using Cyber security and Machine learning to help prevent phishing, however the majority of this research is aimed towards phishing URLs as opposed to specifically email phishing prevention. Furthermore, the prevention type never involved a contextual approach within the user emails to prevent phishing attacks. (Areej Alhogail, 2021; Burbela, 2023; Fatima Salahdine, 2022).
  2. Decision to make on how to create an environment for testing the email systems and to train the Machine learning model in. Therefore, further research was done on using APIs as an email testing tool. After comparing different tools, criteria were that they were open source, simplistic and supported at least SMTP. GreenMail appeared to fit the criteria well, so I began by using this. However later it proved to cause initial issues setting up in Sprint 1, so decided to switch testing tools and use MailHog (Further discussed in Sprint 1).
  3. GitHub initiation.
  4. Trello setup
  5. IDE setup, using Visual Studio Code.
2. Write up of project initiation
  1. Parallel to this stage of information gathering, I worked on putting together the Project Initiation document for the October 25th Submission. This entailed project management, (i.e. sprint timelines and scheduling using Gantt chart), the project vision, functional and non-functional requirements and a project risk assessment which will be reviewed again before starting the 2nd semester.
## Sprint 1
1. Implementation of the GreenMail API for Initial email server setup.
  1. After setting up and using GreenMail for the initial server and tests sending and receiving emails, I decided to switch to a different email tool since GreenMail is Java-based and better suited for Java projects. As I’m using Python for this project, especially for the machine learning components, I wanted a tool that’s more compatible with Python for smoother development.
  2. Part of sprint 1 was delayed due to illness. Therefore, tasks due to be done by Sprint 1 were moved into Sprint 2.

Shown in this screenshot, is the
## Sprint 2
Goal: Set up local email env and create foundational db structure to store email data for testing and model training
Setup SMTP server using smtplib and Flask_mail and MailHog for testing purposes.

Testing basic email setup with Mail Hog, Docker and Python script using Flask lib

At http://localhost:1025

At http://localhost:8025

In app.py

Setup database:
I split up the emails into categories:

This is in preparation for training of the ML model so that it can differentiate basic differences between regular spam, or phishing emails.

This populates the database into random categories.

Create a flask route to /send_random_email to send an email randomly from the generated database and view it in MailHog.
In order to do this, I had to create a new route in app.py:

After

Test was successfully completed.

T10 -- Defining a flow of conversation and scenarios a user might have with different contacts.
AIM: identify realistic scenarios and contact types to show different conversation flows exchanges of emails.
PURPOSE: to create natural like interactions for ML model to learn typical patterns and detect anomalies.
Common contacts	Description
Family & Friends	Informal, frequent contact, shorter emails.
Colleagues & work	Formal, professional language, attachments, subject focused exchanges.
Service providers	Transactional, concise, can contain clickable links, official language tone.
Phishing scenarios	Mimic trusted contacts but include malicious intent and suspicious elements (urgent language, links to fake sites).

Scenarios for common contacts:
- Regular conversations will have simple exchanges, updates on plans or work updates etc.
- Phishing attempts, entail more urgent messages and unusual requests, fake links.
- Spam are more generic, impersonal language used and often are promotional or unrelated offers.
Python for conversational flow.
Init faker for generating random names, mails, sentences and paragraphs
Define contact and scenario to match each conversation type.
Generate multiple emails in sequence for each contact type to simulate a natural toing and froing of conversation.
All tests pass for conversational flow.

Updated File structure:
root/src
emails.db	#SQLite DB file,
emails.py	#Main script to create, generate and insert emails into the database.
email_templates.py	#Contains template funcs for different types of emails
tests/
- Unit_tests
  - Unit_TC00X.py
- Instrument_tests
  - Instrument_TC00X
- Manual
  - Test_email_templates.py	#tests for each specific email template in email_templates.py
  - Test_emails.py	# tests for db setup, generic email generation and insertion of emails into the db

## Sprint 3
## Sprint 4
# Semester 2

## Sprint 5
## Sprint 6
## Sprint 7
## Sprint 8
## Sprint 9
## Sprint 10
# References

Areej Alhogail, A. A. (2021) Applying machine learning and natural language processing to detect phishing email. Saudi Arabia: Information Systems Department, College of Computer and Information Sciences, King Saud University, Saudi Arabia. Available at: https://www.sciencedirect.com/science/article/abs/pii/S0167404821002388#:~:text=The%20classifier%20was%20tested%20in,false%2Dpositive%20rate%20of%200.015. (Accessed: 04/10/24).

Burbela, K. (2023) Model of detection of phishing URLs
based on machine learning. Karlskrona, Sweden: Faculty of Computing, Blekinge Institute of Technologyy. 40 pp. Available at: https://www.diva-portal.org/smash/get/diva2:1773760/FULLTEXT02 (Accessed: 04/10/24).

Fatima Salahdine, Z. E. M., Naima Kaabouch (2022) Phishing Attacks Detection
A Machine Learning-Based Approach. North Dakota Grand Forks: 1
School of Electrical Engineering & Computer Sciences, University of North Dakota
Grand Forks, ND-58203, USA, Department of Electrical and Computer Engineering, the University of North Carolina at Charlotte,
Charlotte, NC-28223, USA. 6 pp. Available at: https://arxiv.org/pdf/2201.10752 (Accessed: 04/10/24).